|  |  |
| --- | --- |
| **Date** | Jun 26, 2025 |
| **Team ID** | LTVIP2025TMID21133 |
| **Project Name** | ShopEZ : One-Stop Shop For Online Purchases |

Product Backlog, Sprint Schedule, and Estimation

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story Num-**  **ber** | **User Story / Task** | **Story**  **Points** | **Priorit** | **Team Members** |
| Sprint-1 | User Registration  & Login | USN-1 | As a user, I can register using my  email and password. | 2 | High | M Balaji |
| Sprint-1 | User Registration  & Login | USN-2 | As a user, I receive a confirmation  email after registering. | 1 | High | M Balaji |
| Sprint-1 | User Registration  & Login | USN-3 | As a user, I can log in using my  email and password. | 1 | High | M Charishma |
| Sprint-1 | Product Discov-  ery | USN-4 | As a user, I can view a list of all  products. | 3 | High | M Balaji |
| Sprint-2 | Product Discov-  ery | USN-5 | As a user, I can search for products. | 3 | High | M Charishma |
| Sprint-2 | Shopping Cart | USN-6 | As a student, I can add products to  my shopping cart. | 3 | High | M Charishma |
| Sprint-2 | Checkout | USN-7 | As a user, I can place an order and  receive a confirmation. | 5 | High | M Balaji |
| Sprint-2 | Deployment | USN-8 | As a developer, I want to deploy the  app using Node.js and ensure the  frontend connects to the backend. | 5 | High | M Charishma |

Project Tracker, Velocity & Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story**  **Points** | **Duration** | **Sprint Start**  **Date** | **Sprint**  **End Date**  **(Planned)** | **Story Points**  **Completed** | **Sprint Release**  **Date** |
| Sprint-1 | 7 | 1 Week | 2025-07-21 | 2025-07-28 | 7 | 2025-07-28 |
| Sprint-2 | 16 | 1 Week | 2025-07-29 | 2025-08-05 | 16 | 2025-08-05 |

2